PROJECT CHARTER

SECTION A: PROJECT IDENTIFICATION Course Code: CSE 2022 Course Name: Web Programming Project Title: CABO Group Number: Group 15 Date: 9th September, 2026

SECTION B: TEAM COMPOSITION No; Reg No; Student Name; Role; Responsibility. 1; 260168; Parth Sharma; Frontend Developer; Figma Design + HTML code. 2; 240443; Dhruv J. Sehgal; CSS developer; Figma Design + CSS code. 3; 250910; Yash Grover; Web Developer; Website Structuring and layout + CSS code. 4; 260169; Ishaan Vimal; UI/UX Design; Figma Design + HTML code.

SECTION C: PROBLEM STATEMENT (Elaborate) • Background: Distributed rooftop solar systems generate clean energy, but the data related to energy generation is often scattered and difficult to verify. This makes it difficult to track the actual environmental impact and connect small solar installations with carbon markets. • Problem Definition: There is a need for a simple digital platform that can collect, verify and present rooftop solar generation data so that the corresponding carbon impact can be measured and managed efficiently. • Relevance and Impact: The platform can help solar owners track their generated energy and provide verified information for carbon-credit related activities. It can also improve transparency and make distributed solar assets easier to manage.

SECTION D: OBJECTIVES (In Bullet Points)  To develop a simple web platform for managing distributed rooftop solar data.  To provide a user-friendly interface for solar sellers and carbon-credit buyers.  To display and manage verified solar generation information.  To improve transparency in carbon-credit related transactions.

SECTION E: METHODOLOGY Technical Approach: Phase; Description. I; Requirement Analysis – Understanding the project requirements and deciding the website pages and content.. II; UI/UX Design – Designing the website layout and user interface using Figma.. III; HTML Development – Creating the structure of the web pages using HTML.. IV; CSS Development – Applying styling, fonts, colors, spacing and layouts using CSS.. V; Page Linking – Connecting the different web pages and creating basic navigation. VI; Integration, testing, and deployment. Tools and Technologies:  Design: Figma  Frontend: HTML, CSS  Editor: Visual Studio Code  Browser: Brave  AI Assistance: ChatGPT  Code Reference & Help: GitHub and Govind Sir's Web Development resources

SECTION F: TEAM AGREEMENT We, the undersigned team members, agree to: ☑ Participate equally and fulfill assigned responsibilities ☑ Attend all scheduled meetings and discussion sessions ☑ Maintain honest and complete documentation ☑ Disclose all AI tool usage transparently ☑ Complete individual viva and demonstrate understanding ☑ Not engage in plagiarism or academic misconduct ☑ Resolve conflicts professionally through discussion or faculty guidance Consequences of non-compliance: As per institutional academic regulations

SECTION G: SIGNATURES Student 1: Parth Sharma Date: 9/09/2026 Student 2: Dhruv J. Sehgal Date: 9/09/2026 Student 3: Yash Grover Date: 9/09/2026 Student 4: Ishaan Vimal Date: 9/09/2026